|  | Activity | Description | Preceding Activity | Time |
| --- | --- | --- | --- | --- |
| A | REQUIREMENT AND ANALYSIS PHASE - Gather requirements - Identify hardware & software needs - Define privacy & security constraints - Identify user flow and interaction logic - Create project schedule and assign tasks |  | None | 10 workd ays |

| System Design Phase |  |  |
| --- | --- | --- |
| 1- Design user interface and user experience |  |  |
| (UI/UX) for the extension B 2- Design system architecture (AI model → | A | 12 |
| processing → extension UI) |  |  |
| 3- Prepare prototypes |  |  |
| 4- Review and approval of design |  |  |
| AI MODEL INTEGRATION PHASE |  |  |
| 1- Select pre-trained eye-tracking AI model |  |  |
| C 2-Validate model performance and accuracy B 15 - Test model locally - Ensure privacy (processing on-device, no data storage) |  |  |

# EXTENSION DEVELOPMENT

- Develop browser extension core logic (Chrome/Edge/Firefox)

| D popup/settings - Implement performance optimizations (CPU/GPU usage) | B | 20 |
| --- | --- | --- |
| Implement AI eye-tracking pipeline inside |  |  |
| the extension • Integration with frontend |  |  |
| TESTING PHASE |  |  |
| - Unit testing (AI model + extension |  |  |
| features) E • Integration testing (AI + camera + | D, C | 15 |
| extension logic) |  |  |
| - User testing (stability, responsiveness) |  |  |
| - Bug fixing and optimization |  |  |
| DEPLOYMENT & OPTIMIZATION F • Package and publish extension to Chrome | C | 15 |
| Web Store |  |  |

Implement UI components for

G

DOCUMENTATION & TRAINING

- Prepare user guide (how to enable camera, how to use features)

- Prepare technical documentation (AI model, pipeline, architecture)

Submit final documentation

D

35

# FINAL HANDOVER

H	• Final review meeting and approval

- Handover to stakeholder

G, F,E	15