Project Priority Matrix Content (AttentionKeeper

)

Project Priority Matrix

This priority matrix is designed for the Eye-Tracking Browser Extension. Due to the importance of timely delivery, the project must minimize development delays; budget overruns are acceptable if needed, 
"but accuracy and reliability can be enhanced to improve overall performance, while still keeping time as the primary constraint.

| Cost | Performance | Time | Criteria |
| --- | --- | --- | --- |
|  |  |  | Constrain |
|  |  |  | Enhance |
|  |  |  | Accept |

Explanation (Concise Version)

- Time (Constrain): Must meet the fixed delivery deadline (by April 15, 2026) so the extension is ready for the next academic year. Every effort should be made to reduce development delays.

- Performance (Constrain): Accuracy of eye-tracking, responsiveness of auto-pause and rewind features, and overall reliability cannot be compromised.

- Cost (Accept): Budget is flexible up to EGP 150,000. Exceeding the budget is acceptable if necessary to ensure the constrained time and required performance are met.