# Stay Focus– Work Breakdown Structure (WBS)

Level 1: 1.0 STAY FOCUC EXTINCTION

## Level 2: Major Phases

  - System Analysis & Planning

  - System Design

  - AI Model Integration (Pre-trained Eye-Tracking Model)

  - System Development

  - System Testing & Validation

  - Deployment & Documentation

  - Project Closure

## Level 3: Tasks under Each Phase

### System Analysis & Planning

    - 1.1.1 Gather requirements (AI eye-tracking, extension behavior, user interactions)

    - 1.1.2 Identify hardware & software needs (camera access, browser compatibility)

    - 1.1.3 Define privacy & security constraints (local processing – no storage)

    - 1.1.4 Identify user flow and interaction logic

    - 1.1.5 Create project schedule and assign tasks

### System Design

    - 1.2.1 Design user interface and user experience (UI/UX) for the extension

    - 1.2.2 Design system architecture (AI model → processing → extension UI)

    - 1.2.3 Prepare prototypes (popup UI, settings window, eye-tracking indicators)

    - 1.2.4 Review and approval of design

### AI Model Integration

    - 1.3.1 Select pre-trained eye-tracking AI model

    - 1.3.2 Validate model performance and accuracy

    - 1.3.3 Prepare model conversion/optimization for browser use (Web-based runtime)

    - 1.3.4 Test model locally with sample inputs

    - 1.3.5 Ensure privacy (processing on-device, no data storage)

### System Development

    - 1.4.1 Develop browser extension core logic (Chrome/Edge/Firefox)

    - 1.4.2 Implement AI eye-tracking pipeline inside the extension

    - 1.4.3 Implement UI components for popup/settings

    - 1.4.4 Implement performance optimizations (CPU/GPU usage)

### System Testing & Validation

    - 1.5.1 Unit testing (AI model + extension features)

    - 1.5.2 Integration testing (AI + camera + extension logic)

    - 1.5.3 User testing (stability, responsiveness)

    - 1.5.4 Bug fixing and optimization

### Deployment & Documentation

    - 1.6.1 Package and publish extension to Chrome Web Store

    - 1.6.2 Prepare user guide (how to enable camera, how to use features)

    - 1.6.3 Prepare technical documentation (AI model, pipeline, architecture)

### Project Closure

    - 1.7.1 Final review meeting and approval

    - 1.7.2 Submit final documentation

    - 1.7.3 Handover to stakeholders

WBS DICTIONARY

Code	Task Description	Assigned People	No. of

Resources

Budget (LE) Milestone (Date)

    - Gather requirements	Ahmed Nasser (Analyst), Sarah

Fathy (Researcher)

2	1,000	05/03/2025

    - Identify hardware and software needs

Omar Khaled (System Analyst)	1	500	10/03/2025

### 1.1.4

Create a project schedule and assign tasks

Laila Mostafa (Project Manager) 1	700	15/03/2025 Hossam Magdy (UI/UX

    - Design UI/UX

Designer), Jana Ali (Graphic Assistant)

2	1,200	25/03/2025

| 2 | 1,000 | 5/04/2025 |
| --- | --- | --- |
| 2 | 500 | 5/04/2025 |
| 2 | 12000 | 15/04/2025 |
| 2 | 2,500 | 20/04/2025 |
| 2 | 2,000 | 25/04/2025 |

Prepare prototypes	Jana Ali (Designer), Youssef Kamal (Frontend Dev)

    - Review and approve design	Laila Mostafa (PM), Ahmed Nasser

(Analyst)

    - AI Model Integration	Alaa( Machine Learning Integration

Engineer )

    - Frontend development using Flutter

    - Backend development using SQLite

Youssef Kamal, Reem Tamer (Developers)

Mariam Said (DB Dev), Ali Hassan (Backend Dev)

    - Unit testing (individual functions)	Rania Fathy (Tester), Ahmed	2	1,000 20/05/2025

Salah (QA Engineer)

    - Integration testing (SQLite)	Ahmed Salah (QA), Youssef Kamal (Dev)

    - User acceptance testing	Ministry of Health team (3 reviewers)

2	800	30/05/2025

3	700	5/06/2025

    - Bug fixing and optimization	Developers team	2	1,000 15/06/2025

    - Deploy app to Android and iOS	Ali Hassan (Dev), Laila

Mostafa (PM)

2	1,200 25/06/2025

    - Conduct user training	Sarah Fathy (Trainer)	1	600	5/07/2025

    - Prepare user manuals and technical documentation

Mariam Said (Tech Writer), Jana Ali (Designer)

2	1,000 10/07/2025

| 1.6.1 Final review meeting and approval | Laila Mostafa (PM), Ministry of Health Rep. | 2 | 500 | 15/07/2025 |
| --- | --- | --- | --- | --- |
| 1.6.2 Submit final report and documentation | PM + Team | 3 | 400 | 20/07/2025 |
| 1.6.3 Handover to Ministry of Health | PM + IT Admin | 2 | 600 | 25/7/2025 |

# Responsibility Matrix

Laila

Ahmed

Sarah

Omar

Mariam Hossam

Jana

Youssef

Ali

Ahmed

Rania

MOH

WBS Code & Task

(PM)

(Analyst) (Researcher) (System

Analyst)

(DB

Dev)

(UI/UX) (Designer) (Frontend) (Backend)

S. (QA) (Tester) Team

| S | R | R | S | – | – | – | – | – | – – | – | – |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S | R | – | R | – | – | – | – | – | – – | – | – |
| – | S | – | S | R | – | – | – | – | – – | – | – |
| R | S | – | – | – | – | – | – | – | – – | – | – |
| S | – | – | – | – | R | S | – | – | – – | – | – |
| – | – | – | S | R | – | – | – | – | – – | – | – |
| – | – | – | – | – | R | R | S | – | – – | – | – |
| R | S | – | – | S | – | – | – | – | – – | – | – |
| S | – | – | – | – | S | – | R | – | S – | – | – |
| – | – | – | – | R | – | – | – | R | – – | – | – |
| – | – | – | – | S | S | R | R | – | S – | – | – |
| – | – | – | – | S | – | – | – | R | – – | – | – |
| – | – | – | – | – | – | – | S | S | S R | R | – |

Gather requirements

Identify hardware & software needs

Define database schema (SQLite)

Create project schedule & assign tasks

Design UI/UX

Design database tables & relationships

Prepare prototypes

Review & approval of design

Frontend development (Flutter)

Backend development (SQLite)

Integrate text, images, and videos

Implement offline access feature

Unit testing (individual functions)

Laila

Ahmed

Sarah

Omar

Mariam Hossam

Jana

Youssef

Ali

Ahmed

Rania

MOH

WBS Code & Task

(PM)

(Analyst) (Researcher) (System

Analyst)

(DB

Dev)

(UI/UX) (Designer) (Frontend) (Backend)

S. (QA) (Tester) Team

| – | – S | – – | S | S | – R | R | – |
| --- | --- | --- | --- | --- | --- | --- | --- |
| – | – – | – – | – | – | – S | – | R |
| – | – S | – – | R | R | S S | – | – |
| – | – S | – – | S | R | S – | – | – |
| R | – – | – – | – | – | – – | – | S |
| – | – R | – R | – | – | – – | – | – |
| – | – – | – – | – | – | – – | – | R |
| – – – | – S – – | – – | – | – | – – | – | – |

Integration testing (+

SQLite)	–	–

User acceptance testing S	–

(MOH approval)

Bug fixing &

optimization	–	–

app (Android/iOS)	Deploy –

R

Conduct user training	S	–

Prepare manuals & documentation	S	–

Final review & approval R	S

meeting

Submit final report & documentation	R	S

R	–	–